Proposal Review & Booking Portal

Project Documentation

April 19, 2026  •  Built with Next.js 16, Prisma 7, SQLite

# 1. Project Overview

The Proposal Review & Booking Portal is a full-stack web application built for a data analytics consulting engagement. It allows a client to securely log in, review a structured project proposal, choose between two service tiers, book 1-on-1 training sessions (Enhanced tier only), and complete a simulated payment — all in a single, clean interface.

Live URL (local dev): http://localhost:3000   |   Project folder: ProposalGenerator/proposal-portal

## 1.1 Business Purpose

- Replace manual PDF proposals with an interactive, self-serve portal

- Let clients compare tiers, select their package, and book sessions without back-and-forth emails

- Capture tier selection and booking data in a database for the consultant to review

- Simulate the full payment flow to demonstrate a production-ready checkout experience

## 1.2 Target Users

- Client — logs in, reviews proposal, selects tier, books sessions, pays

- Consultant (future) — can view client selections and confirmed bookings from the database

# 2. How the Website Works

## 2.1 User Flow

The application guides the user through a linear, gated flow:

| Step | Route | What Happens |
| --- | --- | --- |
| 1 | / | Auto-redirect: signed-in users go to /dashboard, guests go to /auth/login |
| 2 | /auth/signup | New users create an account (email + password). Password is hashed with bcrypt before storage. |
| 3 | /auth/login | Existing users sign in. A JWT token is issued and stored in an httpOnly cookie (7-day expiry). |
| 4 | /dashboard | Client sees the full project proposal: scope, 8-week timeline, and tier selection cards. |
| 5 | /dashboard | Client selects Basic ($1,000) or Enhanced ($2,500). The choice is saved to the database immediately. |
| 6 | /booking | Enhanced-tier clients must book exactly 5 × 2-hour training slots in the future. A progress bar tracks completion. (Basic tier skips this step.) |
| 7 | /payment | Client sees an order summary with the correct price and a simulated card form. Clicking 'Pay' records a PAID payment in the database. |
| 8 | /dashboard | After payment, the dashboard shows a green 'Paid' confirmation badge. |

## 2.2 Authentication

- Passwords are hashed using bcryptjs (10 rounds) before being stored in the database

- On login/signup, a JWT token is signed with a secret from the .env file

- The token is placed in an httpOnly cookie — invisible to JavaScript, preventing XSS token theft

- Every API route calls getSession() which reads and verifies the cookie server-side

- Sign-out clears the cookie by setting maxAge to 0

## 2.3 Proposal Dashboard

- Project Scope — 5 deliverables displayed with green checkmarks

- Timeline — 8-week breakdown with colour-coded week labels

- Tier Selection — two cards (Basic / Enhanced) with live 'Selected' badge on active tier

- Booking prompt — orange warning banner appears if Enhanced is selected but fewer than 5 slots are booked

- Payment button — disabled until prerequisites are met (tier selected + all bookings done if Enhanced)

## 2.4 Booking Calendar

- Only accessible after selecting Enhanced tier

- User picks a date (min = today) and start time from a dropdown (08:00–16:00)

- Each slot is automatically 2 hours long — the system calculates the end time

- A blue progress bar shows 0/5 → 5/5 completion

- Booked slots appear as numbered cards with start and end times

- Individual slots can be removed with the trash icon

- Once all 5 are booked, the form is replaced with a green confirmation banner

## 2.5 Payment Page

- Shows an order summary: package name, description, and price

- Displays a read-only mock card form (Stripe test card number pre-filled)

- 'Pay' button calls POST /api/payment — validates booking completion server-side before recording the payment

- On success, shows a full-screen confirmation with a checkmark and the paid amount

- The database records payment status as PAID and proposal status as CONFIRMED

# 3. Tools & Technology Stack

## 3.1 Full Stack Overview

| Layer | Technology | Version | Purpose |
| --- | --- | --- | --- |
| Framework | Next.js | 16.2.4 | Full-stack React framework — App Router, API routes, server components |
| Language | TypeScript | 5.x | Type-safe development across frontend and backend |
| Styling | Tailwind CSS | 4.x | Utility-first CSS — all styling is done inline with class names |
| Icons | Lucide React | latest | Clean, consistent icon set used throughout the UI |
| ORM | Prisma | 7.7.0 | Type-safe database access; handles schema, migrations, and query building |
| Database | SQLite (via LibSQL) | — | Embedded file-based database — zero setup for local development |
| DB Driver | @prisma/adapter-libsql | latest | Prisma v7 requires a driver adapter; LibSQL is the SQLite implementation |
| Auth - Tokens | jsonwebtoken | latest | Signs and verifies JWT tokens for session management |
| Auth - Hashing | bcryptjs | latest | Securely hashes user passwords before storing in the database |
| Config Loader | dotenv | latest | Loads .env variables for Prisma config at migrate/generate time |
| Runtime | Node.js | 24.14.1 | JavaScript runtime powering the Next.js server and build tools |
| Package Manager | npm | — | Dependency management |
| Build Tool | Turbopack | — | Next.js 16's fast bundler — replaces Webpack for dev server |

## 3.2 Project File Structure

proposal-portal/

├── app/

│   ├── api/

│   │   ├── auth/login/route.ts     POST — validate credentials, issue JWT cookie

│   │   ├── auth/signup/route.ts    POST — hash password, create user, issue JWT

│   │   ├── auth/logout/route.ts    POST — clear JWT cookie

│   │   ├── proposal/route.ts       GET (fetch/create) | POST (update tier)

│   │   ├── booking/route.ts        GET (list) | POST (add slot) | DELETE (remove)

│   │   └── payment/route.ts        POST — validate, record payment, confirm proposal

│   ├── auth/login/page.tsx         Login UI

│   ├── auth/signup/page.tsx        Signup UI

│   ├── dashboard/page.tsx          Proposal + tier selection UI

│   ├── booking/page.tsx            Calendar booking UI

│   ├── payment/page.tsx            Checkout + confirmation UI

│   ├── generated/prisma/           Auto-generated Prisma v7 client (do not edit)

│   ├── globals.css                 Global Tailwind styles

│   ├── layout.tsx                  Root layout (font, metadata)

│   └── page.tsx                    Root redirect logic

├── lib/

│   ├── prisma.ts                   PrismaClient singleton (LibSQL adapter)

│   └── auth.ts                     signToken / verifyToken / getSession helpers

├── prisma/

│   ├── schema.prisma               Data models (User, Proposal, Booking, Payment)

│   ├── migrations/                 SQL migration history

│   └── dev.db                      SQLite database file

├── prisma.config.ts                Prisma v7 config — datasource URL, migration path

├── .env                            DATABASE_URL + JWT_SECRET

└── CLAUDE.md                       Project rules and progress tracker

## 3.3 Database Schema

| Model | Fields | Relationships |
| --- | --- | --- |
| User | id (cuid), email (unique), passwordHash, createdAt | has many Proposals |
| Proposal | id, userId, tier (BASIC¦ENHANCED), status (PENDING¦CONFIRMED), createdAt | belongs to User; has many Bookings; has one Payment |
| Booking | id, proposalId, startTime, endTime, createdAt | belongs to Proposal |
| Payment | id, proposalId (unique), amount (int), status (PAID), createdAt | belongs to Proposal (one-to-one) |

# 4. Things to Review Before Production

## 4.1 Security

- JWT_SECRET — change from the placeholder to a long random string (32+ chars)

  - Current value in .env is only for local dev

  - Use: openssl rand -base64 32 to generate a strong secret

- HTTPS — JWT cookies should add the Secure flag in production

  - In lib/auth.ts, update cookies.set() to include: secure: process.env.NODE_ENV === 'production'

- Input validation — the API routes do minimal validation; consider adding Zod schema validation

- Rate limiting — login endpoint has no rate limiting; brute-force attacks are possible

- Password policy — currently only enforces minimum 6 characters in the UI

## 4.2 Database

- SQLite is for local dev only — not suitable for concurrent users or cloud deployment

  - For production: switch to PostgreSQL (Supabase, Neon, Railway) or use Turso (LibSQL cloud)

  - Since you mentioned Supabase: swap DATABASE_URL to a Supabase Postgres URL and update the Prisma datasource provider to postgresql

- The dev.db file is not in .gitignore — add it before pushing to version control

- No database seeding — each new signup creates a fresh proposal with no pre-filled content

## 4.3 Functional Gaps

- No middleware guards — routes like /dashboard and /booking are not server-side protected; a user could navigate directly if they know the URL. Add a Next.js middleware.ts to redirect unauthenticated users.

- No email verification — users can sign up with any email without confirming ownership

- No password reset flow

- Proposal content is hardcoded in the dashboard component — move to database or CMS for real use

- No admin view — the consultant cannot currently see client selections without querying the database directly

## 4.4 UX / Polish

- No loading skeletons — pages show 'Loading…' text; consider Suspense-based skeleton components

- No form validation feedback beyond inline error messages (consider react-hook-form + Zod)

- Mobile responsiveness is basic — works but not optimised for small screens

- No email confirmation sent after payment

# 5. Detailed Session Summary

This section documents every step taken during the build session, including issues encountered and how they were resolved.

## 5.1 Planning Phase

- Read prompt.txt in the ProposalGenerator folder to understand project requirements

- Confirmed the folder was empty (only prompt.txt existed — no existing project)

- Created a structured plan: Initialize → Install → Schema → Auth → Dashboard → Booking → Payment

- Plan was reviewed and approved before any code was written

## 5.2 Project Initialization

- Ran npx create-next-app@latest with TypeScript, Tailwind, App Router flags

  - Issue: Folder name 'ProposalGenerator' contained capital letters — rejected by npm naming rules

  - Fix: Initialized into a subfolder named 'proposal-portal'

- Next.js 16.2.4 was installed with Turbopack enabled by default

- The scaffolded project included a pre-existing CLAUDE.md (pointing to AGENTS.md) — overwritten with project-specific rules

## 5.3 Dependency Installation

- Installed: prisma, @prisma/client, lucide-react, bcryptjs, jsonwebtoken, dotenv

- Installed dev types: @types/bcryptjs, @types/jsonwebtoken

  - Issue: JWT_SECRET was appended to .env without a newline, corrupting DATABASE_URL

  - Symptom: Prisma error P1013 'scheme not recognized' — DATABASE_URL read as 'file:./dev.dbJWT_SECRET=...'

  - Fix: Rewrote .env with proper line breaks

## 5.4 Prisma v7 Breaking Changes

Prisma 7 is a major breaking version. Three separate issues were encountered and resolved:

- Issue 1 — url in schema.prisma no longer supported

  - Prisma v7 moved datasource URL to prisma.config.ts

  - Fix: Removed url = env("DATABASE_URL") from schema.prisma; prisma.config.ts already had the correct config

- Issue 2 — generator provider changed from prisma-client-js to prisma-client

  - The new provider outputs the client to app/generated/prisma/ instead of node_modules

  - Fix: Reverted generator block to use provider = "prisma-client" with output = "../app/generated/prisma"

- Issue 3 — PrismaClient requires an adapter, not just options

  - new PrismaClient({ log: ['error'] }) fails in v7 — accelerateUrl or adapter is required

  - Fix: Installed @prisma/adapter-libsql and @libsql/client; created PrismaLibSql adapter

  - Note: the export is PrismaLibSql (camelCase), not PrismaLibSQL (uppercase)

## 5.5 Database Migration

- Ran npx prisma migrate dev --name init

- Migration created: prisma/migrations/20260419141654_init/migration.sql

- SQLite database created at prisma/dev.db

- Ran npx prisma generate to produce the TypeScript client in app/generated/prisma/

## 5.6 Application Code

- lib/prisma.ts — PrismaClient singleton using LibSQL adapter; uses globalThis to prevent hot-reload re-instantiation

- lib/auth.ts — signToken, verifyToken, getSession helpers using Next.js cookies() API

- API routes — all 7 routes built with full session validation, error responses, and DB operations

- app/page.tsx — simple server component that redirects based on session state

- Auth pages — clean login/signup forms with Lucide icons, inline error display

- Dashboard — proposal content hardcoded, tier cards with live selection state, conditional prompts

- Booking page — date/time picker, slot list with delete, animated progress bar

- Payment page — mock card form, order summary, success state with animated confirmation

## 5.7 TypeScript & Quality Check

- Ran npx tsc --noEmit — all errors resolved

- Zero TypeScript errors in final check

- Dev server started successfully on http://localhost:3000 in 2.4 seconds

# 6. Recommended Next Steps

| Priority | Task | Effort |
| --- | --- | --- |
| High | Add Next.js middleware to protect /dashboard, /booking, /payment routes | 1 hour |
| High | Switch DATABASE_URL to Supabase PostgreSQL for cloud deployment | 2 hours |
| High | Change JWT_SECRET to a strong random value before any real use | 10 min |
| Medium | Add Zod validation to all API route inputs | 2 hours |
| Medium | Build an admin dashboard to view client selections and bookings | 4 hours |
| Medium | Add real Stripe integration (replace mock checkout) | 3 hours |
| Medium | Send confirmation email after payment (Resend or SendGrid) | 2 hours |
| Low | Add password reset flow | 3 hours |
| Low | Add loading skeleton components for better UX | 2 hours |
| Low | Add the .env and dev.db files to .gitignore | 5 min |

Generated April 19, 2026  •  Proposal Review & Booking Portal  •  Built with Claude Code

Context management